📑 Website Development Proposal

Prepared by: DATAGLOW TECHNOLOGIES
Client: KWAME WEREKO ENTERPRISE
Domain: werekoenterprise.com
Date: 08-05-2026

Executive Summary

DATAGLOW TECHNOLOGIES proposes the development of a modern, secure, and scalable e-commerce platform for KWAME WEREKO ENTERPRISE, a leading FMCG distributor in Ghana. The solution will include a mobile-responsive website, progressive web app (PWA) functionality, and a robust admin portal for customer management, order processing, analytics, and integrations.

A unique Gift Box Feature will be implemented to enhance customer engagement, allowing both admin-curated and user-customized gift packages with promotions, discounts, and coupon codes. The project will be executed using Agile methodology with a CI/CD pipeline, ensuring iterative delivery, continuous testing, and rapid deployment.

The total charged amount is GHS 11,115.00, with phased payments aligned to project milestones. Delivery will be completed in two weeks plus four days for training and handover.

Overview of DATAGLOW TECHNOLOGIES

DATAGLOW TECHNOLOGIES is a Ghana-based software engineering and digital solutions company specializing in:

- Website Development and enterprise-grade applications

- Healthcare LIS systems with HL7, ASTM, and FHIR compliance

- Cloud integrations (AWS, Vercel, Render, Digital Ocean, MongoDB Atlas, Ruijie Cloud, Upstach (Redis))

- Fintech and payment gateway solutions (PayStack, Flutterwave, Africa’s Talking)

- UI/UX refinement with modern frameworks (React, Tailwind, Bootstrap)

Our mission is to deliver scalable, secure, and innovative digital solutions tailored to client needs, while adhering to international standards and regulatory compliance.

1. Project Objectives

- Build a mobile-responsive, PWA-enabled website for FMCG sales.

- Provide a robust admin portal for customer management, order processing, and analytics.

- Integrate secure payment gateways (PayStack, cSMS, MTN MoMo).

- Enhance customer engagement with the Gift Box Feature.

- Optimize visibility through SEO and Google Business indexing.

- Deliver a scalable, secure, and future-ready platform for FMCG distribution.

2. Scope of Work

- Domain Registration & Security

- Server Hosting & Email Services

- Mobile-Responsive Website with PWA Functionality

- Website Admin Portal (customer management, order processing, analytics, SMS/email integrations, payment gateway)

- SEO Optimization (technical SEO, Google indexing, link building, auditing)

- Website Maintenance

- Gift Box Feature:

  - Admin-curated gift boxes with promotions, discounts, and coupon codes

  - User-customizable gift boxes separate from general e-commerce purchases

3. Technical Approach

Methodology: Agile with CI/CD Pipeline

- Agile Sprints: Weekly iterations delivering functional modules.

- Continuous Integration (CI): Automated testing of code commits to ensure stability.

- Continuous Deployment (CD): Rapid deployment of tested features to staging and production environments.

- Version Control: Git-based repository with branching strategy for feature, staging, and production.

- Collaboration Tools: Jira/Trello for sprint planning, Slack/Teams for communication.

Tech Stack & Justification

| Technology | Purpose | Why Needed |
| --- | --- | --- |
| React JS | Frontend framework | Enables dynamic, responsive UI for seamless shopping and admin experiences |
| Tailwind CSS | Styling | Provides modern, utility-first styling for professional layouts and fast design iteration |
| PostgreSQL | Database | Reliable relational database for inventory, orders, customer data, and analytics |
| NodeJS Express | Backend framework | Handles APIs, business logic, and integrations with speed and scalability |
| PayStack | Payment gateway | Secure online payments via cards, bank transfers, and mobile money |
| cSMS | SMS integration | Real-time customer notifications for orders, promotions, and delivery updates |
| PWA Functionality | Progressive Web App | Allows installation on mobile/desktop, offline support, and app-like experience |

4. Security Protocols & Code Constructs

🔒 Security Measures

- SSL/TLS Encryption – Secure all data transmission between client and server.

- Role-Based Access Control (RBAC) – Ensure admin-only access to sensitive modules.

- Database Security – Parameterized queries in PostgreSQL to prevent SQL injection.

- Payment Security – PCI-DSS compliance via PayStack integration.

- Data Privacy – GDPR-aligned handling of customer data.

🛡️ Code Constructs & Implementation

- Backend (NodeJS Express): JWT authentication, input validation, structured logging.

- Frontend (React + Tailwind): Secure state management, sanitization of inputs, HTTPS-only API calls.

- Database (PostgreSQL): Encrypted storage, indexing, audit logs.

- Integration (cSMS & PayStack): Webhooks with HMAC signatures, retry logic, token-based API authentication.

5. Gantt Chart – Project Timeline

| Week | Deliverables | Description |
| --- | --- | --- |
| Week 1 | Website Development | Mobile-responsive site, PWA functionality, domain setup, security, integrations |
| Week 2 | Admin Portal & Hosting | Admin dashboard, hosting setup, SEO implementation, payment integration |
| Week 3 (4 days) | Training & Handover | Admin training, documentation, final testing, project delivery |

6. Payment Terms

- 65% upfront before commencement

- 20% after Week 2 (Admin Portal completion)

- 15% upon final delivery & training

7. Project Charged Price Summary

- Total Project Cost: GHS 11,115.00

- Deposit Received: None

- Balance Due: GHS 11,115.00

8. Bank & Mobile Payment Details

- Bank: CALBANK, Spintex Branch

- Account Name: DATAGLOW TECHNOLOGIES

- Account Number: 1400008382947

- Mobile Money (Telecel): Emmanual Sampah – 0506944615

- Mobile Money (MTN): Emmanual Sampah – 0245408442

9. Sample Completed Portfolio

- Mobile and Web Apps

  - https://delivery-hub-myky.onrender.com (Delivery Hub)

  - https://campus-express-6h4u.onrender.com (Campus Express)

  - https://wherespoppinapp.vercel.app (WheresPoppin App)

  - https://youthwise-dson.onrender.com (Youth Wise App)

- Management Systems

  - DT-Hospis (Hospital Information System)

  - DT-Labs (Laboratory Information Systems)

  - GIS-RMS (Ghana Immigration Service Records Management System)

  - DT-Stores (Plugin for Inventory, E-commerce, Physical and Online Shop Management, Warehousing)

  - Techage Payables

  - Techage Bulk Invoice

- Integrations

  - Opera PMS -> Custom Webhook (Fast API + Opera PMS API) -> Hubtel/Paystack -> Quick Books Online -> Backup Storage -> Admin Portal

  - HL7 v2.x or MLLP, ASTM E 1394-97 -> Fast API

- Websites

  - https://www.techageltd.com

  - https://ivogh.com

  - http://www.glincoghana.com

  - https://www.transistorbase.com

  - https://www.acuteformula.net

SAMPAH EMMANUEL

CTO & FOUNDER